## Slide 1: The Contract Management Process
Post Award Activities

## Slide 2: OUTLINE
The Contract Administration Team
Post Award Activities
The Contract Administration Plan
Performance Monitoring
Contract Close-out and Analysis

## Slide 3: THE CONTRACT ADMINISTRATION TEAM
Who is part of the team?
  Someone in the Purchasing Department is always part of the Contract Administration Team as a means of support and to handle the mechanics of the solicitation and contract including but not limited to contract modifications, contract renewals, stop-work direction, to render decisions regarding disputes, and to keep all documentation (may include contractor issues and communications or cure letters) for the life of the contract.

## Slide 4: THE CONTRACT ADMINISTRATION TEAM cont…
  The end user or users should be part of the Contract Administration team. This person or person should understand the requirements of the contract including the scope of work. He or she will be responsible for performance monitoring as necessary, ensuring that eVA purchase orders are issued , inspection and/or acceptance of all deliverables per contract requirements, quality assurance, that invoices are correct, payments are correct, etc. Regular communication should take place between this team member and the purchasing department and all significant events should be reported for purposes of documentation of the file.

## Slide 5: THE CONTRACT ADMINISTRATION TEAM cont…
  If the end user is not the subject matter expert, someone who has this knowledge should be part of the team. In example, there may be a need for a Technology expert (IT department member) as part of a contract administration team for a software contract used in a department outside of IT.
There could be other team members, dependent upon the complexity of the contract.

## Slide 6: POST AWARD ACTIVITIES
Ensure that the Procurement Department Contract Officer is provided with enough information to debrief vendors that were not awarded the contract.
Hold a post-award conference with the entire contract administration team including the new contractor.
Discuss the expectations of all Contract Administration Team members
Ensure that the contractor has a clear understanding of the scope of work and any UMW process involvement, such as the entry of eVA purchase orders and how to process invoices.
Clarify the rights and responsibilities of both the contractor and UMW
The complexity of the contract will dictate the breadth of the post-award conference.

## Slide 7: THE CONTRACT ADMINISTRATION PLAN
The Contract Administration Plan (see template): framing the who, what, when, where and how of the contract. It should emphasize process, output and outcome.
  A basic description of the requirement
  Roles and responsibilities of team members
  The period of performance (contract term and potential for renewals), delivery dates
  Data and deliverables – Use an attachment if necessary, note team member responsible for inspection and acceptance
  Testing requirements if applicable

## Slide 8: THE CONTRACT ADMINISTRATION PLAN cont…
Inspection and Acceptance – spelled out in contract, highlight critical points
Warranty provisions – length and type of warranty
Personnel requirements – if licensing or other certifications are required of the contractor’s personnel
Special Terms and Conditions – related to performance, schedule or cost
Watch List items – critical outcome, high risk level items
Critical Milestones – impact the success of the contract
Schedules and meetings – standard schedule, dependent upon complexity of contract

## Slide 9: PERFORMANCE MONITORING
The Performance Action Plan (PAP):
  The PAP ensures that the agency receives the goods or services to which it is entitled under the contract. Performance based contracts are focused on output and outcome and leave the process up to the contractor.
The Performance Action Plan may include the following items and is formulated from the scope of work from the original solicitation.
  What tasks will be inspected? (checklists can be helpful)
  When will the tasks be inspected? (the agency has broad-reaching rights of inspection, but it may be more effective to require the contractor to provide and use a Quality Assurance Plan and be held more accountable.)
  What standards will be utilized? (set forth in the contract)
  How will the evaluation and assessment of performance be made? (I.e. contract administrator reports and/or discussions with vendor or vendor reports provided on a regular basis to the contract administrator.)
It is important to remember that there is no ‘one size fits all document’ that will apply to every situation; each procurement is different and will require its own action plan.

## Slide 10: CONTRACT CLOSE-OUT
When the work required under the contract is physically complete, contract close out begins. Checklists may be used to ensure that all contract requirements have been fulfilled including final payments to the contractor.

## Slide 11: CONTRACT ANALYSIS
The final step in the contract administration process is Contract Analysis.
  All documentation contained in the contract file should be reviewed by the entire contract administration team (including the contractor) to determine if any changes to the process should occur.
  Considerations of new contract development, any issues that arose during the contract term and thoughts towards improvement of the process should be noted.
    What went right? What went wrong?
    To ensure the success of the new contract, incorporate changes into the new solicitation and update checklists and the Contract Administration Plan accordingly.